# Design: Rate Limiting for the Export API

Engineering design document · RFC-0142

Platform Team

2026-10-20

# Summary

The export API has no per-client limit today. A single client running a backfill can take most of the worker pool and slow everyone else down. This document proposes a token-bucket rate limiter at the gateway, with limits set per API key.

Important

Status: approved for implementation in the November release.

# Goals and non-goals

Goals

- Keep the export API’s p95 latency below 800 ms when one client sends ten times its usual load.

- Give every client a clear, documented limit and a standard 429 response with Retry-After.

Non-goals

- Billing based on usage — handled separately in RFC-0137.

- Limits inside the export workers themselves.

# Design

Each API key has a bucket of capacity C that refills at r tokens per second. A request costs one token; an export of n pages costs ⌈n/50⌉ tokens. The number of tokens available at time t is

B(t)=minC, B(t0)+r (t−t0)	(1)

A request is accepted when B(t) in Eq. (1) is at least its cost.

Table 1. Default limits per plan

| Plan | Capacity C | Refill r (tokens/s) | Burst allowed |
| --- | --- | --- | --- |
| Free | 20 | 0.5 | 40 s of quota |
| Team | 200 | 5 | 40 s of quota |
| Enterprise | 2,000 | 50 | 40 s of quota |

The gateway keeps the buckets in Redis and updates them atomically:

-- KEYS[1] = bucket key, ARGV = capacity, rate, now (s), cost
local c, r, now, cost = tonumber(ARGV[1]), tonumber(ARGV[2]), tonumber(ARGV[3]), tonumber(ARGV[4])
local b = redis.call("HMGET", KEYS[1], "tokens", "ts")
local tokens = math.min(c, (tonumber(b[1]) or c) + r * (now - (tonumber(b[2]) or now)))
if tokens < cost then return {0, math.ceil((cost - tokens) / r)} end
redis.call("HSET", KEYS[1], "tokens", tokens - cost, "ts", now)
return {1, 0}

Limits are configured per plan (Table 1) and can be raised for a single key:

rate_limits:
  overrides:
    key_9f3a: { capacity: 5000, rate: 120 }   # nightly migration, until 2026-12-31

# Rollout

- Ship in shadow mode: compute the decision, log it, never reject.

- After one week, compare shadow rejections with support tickets.

- Enforce for the Free plan, then Team and Enterprise one week apart.

# Alternatives considered

| Option | Why not |
| --- | --- |
| Fixed window counter | Allows double the limit at window edges. |
| Limits in each worker | Uneven across workers; a client could still flood the queue. |
| Concurrency limit only | Does not protect against many short requests. |